Class Activity: MVP Backlog Creation Workshop

Objective

Students will practice applying Agile techniques by writing user stories, defining acceptance criteria, creating a story map, applying MoSCoW prioritization, and finalizing an MVP backlog.

Activity Flow

Part 1: Introduction & Setup (10 mins)

- Instructor explains the goal: “By the end of this activity, you will create a prioritized MVP backlog for a sample project idea.”

- Divide students into groups of 4–5.

- Provide each group with the same project idea (e.g., “A food delivery mobile app” or “An online course registration system”).

Part 2: Write User Stories (20 mins)

- Each group develops 5–6 user stories focusing on core functionality.

- Template: As a [user], I want to [action] so that [benefit].

- Example: As a student, I want to search available courses so that I can quickly find classes that fit my schedule.

- Output: Written stories on sticky notes / shared doc.

Part 3: Define Acceptance Criteria (20 mins)

- For each story, groups add clear and testable acceptance criteria.

- Example: Given a registered student, when they search with a keyword, then results must display relevant courses with code and title.

- Output: Each story has 2–3 acceptance criteria.

Part 4: Create a Story Map (25 mins)

- Groups visualize their stories in a story map.

- Organize into user activities (columns) and tasks (rows).

- Example Activities: Registration, Browsing Courses, Payment.

- Output: A structured story map (paper, whiteboard, or Miro/Figma online board).

Part 5: Apply MoSCoW Prioritization (15 mins)

- Groups categorize each story as:

  - Must Have (essential for MVP)

  - Should Have (important but not critical)

  - Could Have (nice to include if time allows)

  - Won’t Have (this time)

- Output: Marked stories in backlog.

Part 6: Finalize MVP Backlog (20 mins)

- Each group compiles their final MVP backlog containing only "Must Haves."

- Instructor asks groups to present 2–3 minutes each sharing their prioritized backlog.

Part 7: Reflection & Debrief (10 mins)

- Instructor facilitates discussion:

  - What challenges did you face in prioritizing?

  - How did acceptance criteria clarify requirements?

  - How does this activity prepare you for real Agile projects?

Deliverables

- 5–6 User Stories with acceptance criteria.

- A Story Map with activities & tasks.

- MoSCoW categorized list.

- Final MVP backlog.